Eco Swadesh

Backend Implementation Guide — Step by Step

A phase-by-phase, do-this-then-verify-that walkthrough for building the Firebase backend (Auth, Firestore, Cloud Functions, Storage, FCM) from an empty account to a production-ready system. Follow the phases in order — each one has dependencies on the phase before it.

How to use this document: each phase has (1) a Goal, (2) numbered Steps with exact commands/code, (3) a Verify checklist — do not move to the next phase until every box in the checklist is true.

# 0. Prerequisites — Do This Once

- Install Node.js LTS (v20+) and confirm: run `node -v` and `npm -v` in a terminal — both must print a version, not an error.

- Create a free Google account if you don't have one — this becomes your Firebase/GCP account.

- Install the Firebase CLI globally and log in.

npm install -g firebase-tools

      firebase login

      firebase --version   # confirm it prints a version number

- Install the Expo CLI tooling (used later, but set it up now).

npm install -g eas-cli

      npx create-expo-app EcoSwadeshApp

- Create a GitHub repository for the project and push the Expo starter to it — CI in Phase 1 depends on this repo existing.

Verify: you can run firebase login:list and see your account listed; you can run eas whoami after `eas login` and see your Expo username.

PHASE 1

# Foundation — Firebase Projects, Firestore Schema, CI

Goal: Stand up three Firebase environments (dev/staging/prod), deploy a base Firestore schema with a security-rules skeleton, and get CI green — so every later phase has infrastructure to build on.

## 1.1 Create three Firebase projects

Never build directly against one project you also call "production" — you need isolation so a bad rules deploy in dev can't touch real user data.

- Go to the Firebase console and create three projects: `eco-swadesh-dev`, `eco-swadesh-staging`, `eco-swadesh-prod`.

- For each project, enable: Authentication, Firestore Database (Native mode, not Datastore mode), Cloud Storage, and Cloud Functions (this requires enabling Blaze billing — Cloud Functions needs it even for free-tier usage).

- Pick your Firestore region during creation — choose the one closest to your Indian launch market (e.g. `asia-south1` — Mumbai) for all three projects, and use the same region for all three so behavior stays consistent across environments.

Why this matters:  Firestore region cannot be changed after creation without a full data migration — get this right on day one, not after Phase 5.

## 1.2 Initialize the local project

- From your repo root, run the Firebase init wizard and select Firestore, Functions, Storage, and Emulators.

firebase init

      # Select: Firestore, Functions, Storage, Emulators

      # Functions language: TypeScript (recommended per Document 9)

      # Use ESLint: Yes

      # Install dependencies now: Yes

- Link the three environments as Firebase project aliases so you can switch between them safely.

firebase use --add   # select eco-swadesh-dev, alias it "dev"

      firebase use --add   # select eco-swadesh-staging, alias it "staging"

      firebase use --add   # select eco-swadesh-prod, alias it "prod"

      firebase use dev     # always confirm which project is active before deploying

## 1.3 Deploy the base Firestore schema (collections + rules skeleton)

Firestore has no schema migration step — collections are created implicitly on first write. What you deploy up front are the security rules and indexes, and you create one seed document per collection so the shape is documented.

- Replace the contents of `firestore.rules` with the skeleton below — this is deliberately restrictive by default (deny-all) so nothing is accidentally open before role logic exists in Phase 2.

rules_version = '2';

      service cloud.firestore {

        match /databases/{database}/documents {

          function isSignedIn() {

            return request.auth != null;

          }

          match /{document=**} {

            allow read, write: if false;   // deny-all until Phase 2 adds role rules

          }

          match /listings/{listingId} {

            allow get, list: if true;      // public browse is safe even now

          }

        }

      }

- Deploy the rules to the dev project only — never deploy untested rules straight to prod.

firebase deploy --only firestore:rules --project dev

- Create the base collections referenced in the Database Design doc by writing one seed/placeholder document to each: `users`, `producerProfiles`, `listings`, `certifications`, `certSchemes`, `orders`, `payments`, `reviews`, `questions`, `notifications`, `auditLog`. Do this via the Firestore console UI (Add document) rather than code — it's a one-time bootstrap step.

## 1.4 Cloud Storage buckets

- In the Firebase console → Storage, confirm the default bucket exists, then create a second bucket for restricted documents (name it `certification-docs`) — keep the default bucket for `listings-media` (public-readable images).

- Set a Storage rules skeleton mirroring the Firestore deny-all-by-default pattern.

rules_version = '2';

      service firebase.storage {

        match /b/{bucket}/o {

          match /listings-media/{allPaths=**} {

            allow read: if true;

            allow write: if request.auth != null;

          }

          match /certification-docs/{allPaths=**} {

            allow read, write: if false;   // locked until Phase 4 moderator rules

          }

        }

      }

## 1.4a CORS on Storage — required because the website uploads directly from the browser

The app now ships as a website too (per the Frontend Implementation Guide's single-codebase approach), and browsers enforce CORS on Storage uploads in a way native apps never hit — skip this and image/document uploads will work on the app but silently fail on the website with a CORS error in the console.

- Create a `cors.json` file at the repo root:

[

        {

          "origin": ["https://eco-swadesh-dev.web.app", "http://localhost:8081"],

          "method": ["GET", "PUT", "POST"],

          "maxAgeSeconds": 3600

        }

      ]

- Apply it to each environment's default bucket with `gsutil` (install the Google Cloud SDK first if you don't have it):

gsutil cors set cors.json gs://eco-swadesh-dev.appspot.com

Remember to update this file:  add your real production domain (e.g. https://ecoswadesh.com) to the origin list before Phase 10, and re-run gsutil cors set on the prod bucket — a forgotten origin here is a common "uploads work in dev but not on the live site" bug.

## 1.4b Firebase Hosting — for the website

This is the one piece of backend infrastructure that exists purely because the frontend now ships a website too. No application backend logic changes — Hosting just serves the static export the frontend builds.

- Enable Hosting for each environment and point it at the folder Expo's web export produces:

firebase init hosting

      # Public directory: dist

      # Configure as a single-page app (rewrite all urls to /index.html): Yes

      # Set up automatic builds with GitHub: No (CI already handles this, see Phase 1.6)

- Confirm `firebase.json` has a catch-all rewrite so client-side routes (e.g. `/marketplace/listing/123`) don't 404 on refresh:

{

        "hosting": {

          "public": "dist",

          "rewrites": [ { "source": "**", "destination": "/index.html" } ]

        }

      }

- Do a manual first deploy to dev to confirm the pipeline works end to end before wiring it into CI:

npx expo export -p web

      firebase deploy --only hosting --project dev

## 1.5 Firestore emulator — test locally before every deploy

- Start the emulator suite and confirm the UI loads.

firebase emulators:start

      # Open http://localhost:4000 — you should see Firestore, Auth, Functions, Storage tabs

Rule of thumb for the rest of this document:  every rules or Cloud Function change gets tested against the emulator before it's deployed to `dev`, and every `dev`-tested change gets tested against `staging` before `prod`. Skipping straight to prod is the single most common source of "it worked yesterday" backend errors.

## 1.6 CI pipeline (GitHub Actions)

- Create `.github/workflows/ci.yml` in your repo with a lint/type-check/test job that runs on every pull request.

name: CI

      on: [pull_request]

      jobs:

        check:

          runs-on: ubuntu-latest

          steps:

            - uses: actions/checkout@v4

            - uses: actions/setup-node@v4

              with: { node-version: 20 }

            - run: npm install

            - run: npm run lint

            - run: npm run typecheck

            - run: npm test

- Open a trivial pull request (e.g. edit the README) and confirm the CI badge goes green before merging.

## Phase 1 — Verify before moving on

☐ firebase projects:list shows all three environments (dev / staging / prod)

☐ firestore.rules deploys to dev with zero errors

☐ All 11 base collections exist in the dev Firestore console with at least one seed document each

☐ Storage has both listings-media and certification-docs, with certification-docs locked (deny-all)

☐ firebase emulators:start opens the local emulator UI without errors

☐ A trivial PR shows a green CI check in GitHub

☐ A test upload from a local web build (localhost:8081) to Storage succeeds with no CORS error in the browser console

☐ The manual dev Hosting deploy is reachable at its .web.app URL and loads the app shell

PHASE 2

# Authentication — Roles via Custom Claims

Goal: Wire Firebase Authentication so a user can register by phone/OTP or email, and so every account carries a `roles` array on its auth token that Firestore rules can read directly.

## 2.1 Enable sign-in providers

- Firebase console → Authentication → Sign-in method → enable Phone and Email/Password (and any social providers you plan to support).

- For Phone auth in India specifically: note that Firebase's default SMS provider reliability here is an open item flagged in the source docs — test OTP delivery to a real Indian number in `dev` before relying on it, and budget time to evaluate a dedicated SMS vendor if delivery is inconsistent.

## 2.2 Write the custom-claims Cloud Function

This is the single most important backend function in the whole system — every Firestore security rule in later phases depends on `request.auth.token.roles` existing correctly.

- Create `functions/src/auth/onUserCreate.ts`:

import * as functions from 'firebase-functions/v2/identity';

      import { getAuth } from 'firebase-admin/auth';

      import { getFirestore } from 'firebase-admin/firestore';

       

      export const onUserCreate = functions.beforeUserCreated(async (event) => {

        const uid = event.data.uid;

        const defaultRoles = ['buyer'];

        await getFirestore().doc(`users/${uid}`).set({

          roles: defaultRoles,

          createdAt: new Date().toISOString(),

        }, { merge: true });

        return { customClaims: { roles: defaultRoles } };

      });

- Write a second callable function `updateUserRole` that lets a signed-in user add a role to their own account (buyer/seller/gardener freely; `expert` only after moderator approval in Phase 4/6, `moderator`/`admin` never self-assignable).

import { onCall, HttpsError } from 'firebase-functions/v2/https';

      import { getAuth } from 'firebase-admin/auth';

       

      const SELF_ASSIGNABLE = ['buyer', 'seller', 'gardener'];

       

      export const addRole = onCall(async (request) => {

        if (!request.auth) throw new HttpsError('unauthenticated', 'Sign in first');

        const role = request.data.role;

        if (!SELF_ASSIGNABLE.includes(role)) {

          throw new HttpsError('permission-denied', `Role ${role} cannot be self-assigned`);

        }

        const user = await getAuth().getUser(request.auth.uid);

        const roles = new Set([...(user.customClaims?.roles || []), role]);

        await getAuth().setCustomUserClaims(request.auth.uid, { roles: [...roles] });

        return { roles: [...roles] };

      });

- Deploy just these two functions to dev.

firebase deploy --only functions:onUserCreate,functions:addRole --project dev

## 2.3 Test with the emulator before touching real users

- In the emulator UI, create a test user under Authentication, then check Firestore to confirm a matching `users/{uid}` document was created with `roles: ["buyer"]`.

- Call `addRole` with `{ role: "seller" }` from the emulator's Functions test panel (or a quick script) and confirm the returned roles array includes both `buyer` and `seller`.

- Confirm the client can read its own custom claims after a token refresh — on the client this is `await user.getIdTokenResult(true)` and check `.claims.roles`.

## 2.4 Update Firestore rules to use roles

- Replace the deny-all skeleton with role-aware rules for the `users` collection:

function hasRole(role) {

        return request.auth != null && role in request.auth.token.roles;

      }

      match /users/{userId} {

        allow get: if request.auth.uid == userId || hasRole('admin');

        allow update: if request.auth.uid == userId;

      }

- Deploy rules to dev, re-test with the emulator, then repeat the deploy to staging.

## Phase 2 — Verify before moving on

☐ A brand-new phone/email signup produces a users/{uid} document with roles: ["buyer"]

☐ addRole successfully adds "seller" to an existing account and the client sees the new claim after token refresh

☐ Attempting to self-assign "moderator" or "admin" via addRole is rejected with permission-denied

☐ OTP delivery to a real Indian test phone number succeeds within 30 seconds (SRS AUTH-1 acceptance criteria)

☐ Firestore rules for /users pass in the emulator (a user reading someone else's profile is denied)

PHASE 3

# Marketplace — Listings Backend

Goal: Let a Seller create, edit, and deactivate listings, with offline drafts syncing correctly, and let anyone search/browse published listings.

## 3.1 Firestore rules for listings

- Add to `firestore.rules`:

match /listings/{listingId} {

        allow get, list: if true;

        allow create: if hasRole('seller')

                      && request.resource.data.sellerId == request.auth.uid

                      && request.resource.data.status in ['draft', 'published'];

        allow update, delete: if request.auth.uid == resource.data.sellerId

                              || hasRole('admin');

      }

- Deploy to dev and test in the emulator: a signed-in seller can create a listing with their own `sellerId`; attempting to create one with someone else's `sellerId` must be denied.

## 3.2 Composite indexes

- Add exactly the indexes the app's screens need — no more — to `firestore.indexes.json`:

{

        "indexes": [

          { "collectionGroup": "listings", "fields": [

              { "fieldPath": "region", "order": "ASCENDING" },

              { "fieldPath": "category", "order": "ASCENDING" },

              { "fieldPath": "status", "order": "ASCENDING" } ] },

          { "collectionGroup": "listings", "fields": [

              { "fieldPath": "sellerId", "order": "ASCENDING" },

              { "fieldPath": "status", "order": "ASCENDING" },

              { "fieldPath": "createdAt", "order": "DESCENDING" } ] }

        ]

      }

- Deploy indexes — this can take several minutes to finish building even in dev, so trigger it early and do other work while it completes.

firebase deploy --only firestore:indexes --project dev

## 3.3 Offline draft support

- No backend code is needed here — Firestore's client SDK offline persistence handles this automatically. Your only backend responsibility is making sure `listings.status` accepts `"draft"` as a valid value in the create rule above (already included).

- Verify server-side: query `listings` where `status == "draft"` and confirm those documents are excluded from any public search index or Cloud Function that powers the marketplace browse screen.

## Phase 3 — Verify before moving on

☐ A seller can create a listing; a different signed-in user cannot create a listing with someone else's sellerId

☐ A guest (unauthenticated) client can list/read published listings but not drafts

☐ Both composite indexes show status "Enabled" (not "Building") in the Firebase console

☐ Editing or deactivating a listing only succeeds for its owning seller or an admin

PHASE 4

# Trust and Certification — the Core Differentiator

Goal: Implement certification submission, moderator verification, and automated Trust Score computation — with every decision written to an immutable, server-only audit log. This is the heaviest phase; test each function individually before wiring them together.

## 4.1 Certification submission rules

match /certifications/{certId} {

        allow get: if true;

        allow create: if hasRole('seller')

                      && request.resource.data.status == 'pending';

        allow update: if hasRole('moderator') || hasRole('admin');

        // sellers can never update — including their own — after creation

      }

## 4.2 The moderator-decision Cloud Function

Certification status changes and audit-log writes must go through a Cloud Function, never a direct client write — this is the "defense in depth" pattern from Document 8 §9.

- Create `functions/src/trust/decideCertification.ts`:

import { onCall, HttpsError } from 'firebase-functions/v2/https';

      import { getFirestore, FieldValue } from 'firebase-admin/firestore';

       

      export const decideCertification = onCall(async (request) => {

        const claims = request.auth?.token;

        if (!claims || !(claims.roles.includes('moderator') || claims.roles.includes('admin'))) {

          throw new HttpsError('permission-denied', 'Moderator role required');

        }

        const { certificationId, decision, reason } = request.data;

        if (!['approved', 'rejected'].includes(decision)) {

          throw new HttpsError('invalid-argument', 'decision must be approved or rejected');

        }

        const db = getFirestore();

        const certRef = db.doc(`certifications/${certificationId}`);

        await db.runTransaction(async (tx) => {

          tx.update(certRef, {

            status: decision,

            verifiedBy: request.auth.uid,

            verifiedAt: FieldValue.serverTimestamp(),

          });

          tx.set(db.collection('auditLog').doc(), {

            actorId: request.auth.uid,

            actorRole: 'moderator',

            action: `certification_${decision}`,

            targetType: 'certification',

            targetId: certificationId,

            reason: reason || null,

            timestamp: FieldValue.serverTimestamp(),

          });

        });

        return { status: decision };

      });

- Add the matching auditLog rule (server-only writes):

match /auditLog/{entryId} {

        allow read: if hasRole('admin') || hasRole('moderator');

        allow write: if false;   // Cloud Functions use the Admin SDK, which bypasses rules by design

      }

## 4.3 Trust Score computation

- Create a Firestore-triggered function that recalculates Trust Score whenever a certification's status changes, so the listing always reflects current state without a manual recompute step.

import { onDocumentUpdated } from 'firebase-functions/v2/firestore';

      import { getFirestore } from 'firebase-admin/firestore';

       

      export const onCertificationChange = onDocumentUpdated('certifications/{certId}', async (event) => {

        const after = event.data?.after.data();

        if (!after?.listingId) return;

        const trustLabel = after.status === 'approved' ? 'verified'

          : after.status === 'pending' ? 'pending' : 'unverified';

        await getFirestore().doc(`listings/${after.listingId}`).update({ trustLabel });

      });

- Write down your scoring rule in plain language before coding anything more complex than the binary verified/pending/unverified label above — the source docs flag this as needing a "documented scoring rule," not an ad hoc formula. Start simple (binary label) for v1.0 and expand later.

## 4.4 Certification expiry alerts

- Create a scheduled function that runs daily and checks for certifications expiring in 30 or 7 days.

import { onSchedule } from 'firebase-functions/v2/scheduler';

      import { getFirestore, Timestamp } from 'firebase-admin/firestore';

       

      export const checkCertExpiry = onSchedule('every day 06:00', async () => {

        const db = getFirestore();

        const now = Date.now();

        const in30 = Timestamp.fromMillis(now + 30 * 86400000);

        const snap = await db.collection('certifications')

          .where('status', '==', 'approved')

          .where('validTo', '<=', in30)

          .get();

        for (const doc of snap.docs) {

          const data = doc.data();

          await db.collection(`notifications/${data.producerId}/items`).add({

            type: 'certification_expiring',

            payload: { certificationId: doc.id, validTo: data.validTo },

            read: false,

            createdAt: Timestamp.now(),

          });

        }

      });

## Phase 4 — Verify before moving on

☐ A seller cannot call decideCertification even against their own certification (permission-denied)

☐ A moderator approving a certification produces exactly one new auditLog entry with their uid and a server timestamp

☐ The listing's trustLabel updates automatically within seconds of a certification being approved

☐ Attempting a direct client-side write to /auditLog from a test client (not via the function) is denied

☐ The scheduled expiry check runs successfully against the emulator's scheduler trigger and writes a notification

PHASE 5

# Orders and Payments — Razorpay Integration

Goal: Wire cart/checkout to Razorpay, verify payments server-side, and split seller payouts via Razorpay Route. This phase has the highest reconciliation risk in the whole build — go slowly and test every step against the Razorpay sandbox, never mocked data.

Before you write any code:  confirm your Razorpay business KYC and Route account are approved — this is a business/legal step, not an engineering one, and it blocks everything below (see the open decision flagged in the earlier build guide).

## 5.1 Get sandbox credentials

- In the Razorpay dashboard, switch to Test Mode and copy your Test Key ID and Key Secret.

- Store them as Cloud Functions secrets — never hardcode them, never commit them:

firebase functions:secrets:set RAZORPAY_KEY_ID

      firebase functions:secrets:set RAZORPAY_KEY_SECRET

## 5.2 Order creation function

- Create a callable function that creates a Razorpay order server-side (never let the client set the amount directly — always recompute it from the cart in Firestore).

import { onCall } from 'firebase-functions/v2/https';

      import { defineSecret } from 'firebase-functions/params';

      import Razorpay from 'razorpay';

       

      const keyId = defineSecret('RAZORPAY_KEY_ID');

      const keySecret = defineSecret('RAZORPAY_KEY_SECRET');

       

      export const createRazorpayOrder = onCall(

        { secrets: [keyId, keySecret] },

        async (request) => {

          const razorpay = new Razorpay({ key_id: keyId.value(), key_secret: keySecret.value() });

          const amountPaise = await computeCartTotalInPaise(request.data.orderId); // your own function

          const order = await razorpay.orders.create({

            amount: amountPaise,

            currency: 'INR',

            receipt: request.data.orderId,

          });

          return { razorpayOrderId: order.id, amount: order.amount };

        }

      );

## 5.3 Webhook verification (server-side payment confirmation)

Never mark an order as paid based on a client-side callback alone — always confirm via the signed webhook.

- In the Razorpay dashboard, add a webhook pointing at your deployed function's HTTPS URL, subscribed to `payment.captured`.

- Create the webhook-handling function:

import { onRequest } from 'firebase-functions/v2/https';

      import * as crypto from 'crypto';

      import { getFirestore, FieldValue } from 'firebase-admin/firestore';

       

      export const razorpayWebhook = onRequest(

        { secrets: [keySecret] },

        async (req, res) => {

          const signature = req.headers['x-razorpay-signature'] as string;

          const expected = crypto

            .createHmac('sha256', keySecret.value())

            .update(JSON.stringify(req.body))

            .digest('hex');

          if (signature !== expected) {

            res.status(400).send('Invalid signature');

            return;

          }

          const payment = req.body.payload.payment.entity;

          await getFirestore().collection('payments').add({

            orderId: payment.notes.orderId,

            gatewayRef: payment.id,

            gateway: 'razorpay',

            status: 'captured',

            amount: payment.amount,

            payoutStatus: 'pending',

          });

          await getFirestore().doc(`orders/${payment.notes.orderId}`).update({

            status: 'confirmed',

          });

          res.status(200).send('ok');

        }

      );

Critical:  the signature check above must reject the request BEFORE any Firestore write. A webhook endpoint that trusts unsigned payloads is a direct path to fraudulent "payment confirmed" writes.

## 5.4 Razorpay Route — seller payout split

- Onboard each seller as a Razorpay Route linked account (this requires their bank details — collect via a dedicated onboarding flow, not the general profile form, since it's sensitive financial data).

- When creating the order in 5.2, add a `transfers` array specifying each seller's linked account ID and their share net of your platform commission — consult Razorpay's Route API docs for the current request shape, since transfer syntax is versioned.

- Add a `payments.gateway` field to every payment document (already shown above) so the data model supports Stripe being added later without a schema change, per the dual-gateway requirement in the Technology Decision Record.

## 5.5 Test against the sandbox — never mock this

- Use Razorpay's published test card/UPI numbers to run a full checkout in staging, and confirm: the order is created, the webhook fires and updates the order to `confirmed`, and a `payments` document appears with the correct `gatewayRef`.

- Simulate a signature mismatch (edit one character of a test signature) and confirm the webhook returns 400 and writes nothing to Firestore.

- Test a multi-seller cart (two different sellerIds in one order) and confirm the transfer split reflects the correct per-seller share.

## Phase 5 — Verify before moving on

☐ A sandbox checkout completes end-to-end and the order status becomes "confirmed" only after the webhook fires, not before

☐ An invalid/forged webhook signature is rejected with no Firestore write

☐ A multi-seller cart produces a correctly split Route transfer in the Razorpay sandbox dashboard

☐ No raw card or bank details appear anywhere in Firestore — only gateway references

☐ Cancellation before shipping triggers a refund call and updates order status server-side

PHASE 6

# Community — Questions, Answers, Moderation

Goal: Let users post questions, distinguish Expert answers automatically, scope buyer/seller messaging to an order, and route flagged posts to moderators.

## 6.1 Expert-answer denormalization

- Write a Cloud Function trigger that stamps `isExpertAnswer` onto an answer at write time, read from the author's custom claims — never trust a client-supplied `isExpertAnswer` field.

import { onDocumentCreated } from 'firebase-functions/v2/firestore';

      import { getAuth } from 'firebase-admin/auth';

      import { getFirestore } from 'firebase-admin/firestore';

       

      export const onAnswerCreate = onDocumentCreated(

        'questions/{questionId}/answers/{answerId}',

        async (event) => {

          const data = event.data?.data();

          if (!data) return;

          const user = await getAuth().getUser(data.authorId);

          const isExpert = !!user.customClaims?.roles?.includes('expert');

          await getFirestore()

            .doc(`questions/${event.params.questionId}/answers/${event.params.answerId}`)

            .update({ isExpertAnswer: isExpert });

        }

      );

- Firestore rule: reject any client-side write that includes `isExpertAnswer` directly, so the trigger above is the only source of truth.

match /questions/{qId}/answers/{aId} {

        allow create: if request.auth != null

                      && !('isExpertAnswer' in request.resource.data);

      }

## 6.2 Order-scoped messaging

- Model messages as a subcollection under the order (`orders/{orderId}/messages/{messageId}`), and restrict access to only the buyer and sellers on that specific order:

match /orders/{orderId}/messages/{messageId} {

        allow read, create: if get(/databases/$(database)/documents/orders/$(orderId)).data.buyerId == request.auth.uid

          || request.auth.uid in get(/databases/$(database)/documents/orders/$(orderId)).data.sellerIds;

      }

## 6.3 Flagging and moderation queue

- Add a `flagged: boolean` and `flagCount: number` field to questions/answers, incremented by a callable `flagContent` function (never let clients increment it directly, to prevent spam-flagging abuse).

export const flagContent = onCall(async (request) => {

        if (!request.auth) throw new HttpsError('unauthenticated', 'Sign in first');

        const { path } = request.data;

        await getFirestore().doc(path).update({

          flagged: true,

          flagCount: FieldValue.increment(1),

        });

      });

## Phase 6 — Verify before moving on

☐ A non-expert user's answer always shows isExpertAnswer: false, even if they try to set it themselves in the client payload

☐ A buyer/seller not party to an order cannot read that order's messages subcollection

☐ Calling flagContent twice from the same user only increments flagCount once per distinct piece of content (add a per-user flag record if you need to prevent repeat-flag spam)

PHASE 7

# AI Assistant

Goal: Wrap the (still-to-be-chosen) AI vendor behind your own Cloud Function so the client never calls it directly — this keeps cost, latency, and the confidence-escalation rule centrally enforced.

Before this phase starts:  the AI vendor decision is still open per the earlier build guide. Pick one (e.g. Gemini API for a free-tier starting point) and get an API key before writing the function below.

## 7.1 Store the AI vendor key as a secret

firebase functions:secrets:set AI_VENDOR_API_KEY

## 7.2 Photo diagnosis function

- Create a callable function that accepts a Storage image path, calls the vendor, and applies the confidence-escalation rule server-side so it can never be bypassed by a client.

import { onCall } from 'firebase-functions/v2/https';

      import { defineSecret } from 'firebase-functions/params';

       

      const aiKey = defineSecret('AI_VENDOR_API_KEY');

      const CONFIDENCE_THRESHOLD = 0.6;

       

      export const diagnosePhoto = onCall(

        { secrets: [aiKey], timeoutSeconds: 15 },

        async (request) => {

          if (!request.auth) throw new HttpsError('unauthenticated', 'Sign in first');

          const { imagePath } = request.data;

          const result = await callVendorDiagnosis(imagePath, aiKey.value()); // your own wrapper

          const shouldEscalate = result.confidence < CONFIDENCE_THRESHOLD;

          return {

            diagnosis: result.label,

            confidence: result.confidence,

            suggestEscalation: shouldEscalate,

            aiGenerated: true,

          };

        }

      );

- Set the function's `timeoutSeconds` to keep the whole call inside the 5–10s SRS requirement — if the vendor call risks running long, fail fast and return a "try again" response rather than let the client hang.

## 7.3 Escalation to a human expert

- When `suggestEscalation` is true and the user confirms, write a new question to the `questions` collection pre-tagged with the diagnosis context, reusing the Community backend from Phase 6 rather than building a separate escalation pathway.

## Phase 7 — Verify before moving on

☐ A test image with a deliberately low-confidence result returns suggestEscalation: true

☐ The function consistently responds within the 5–10 second budget in staging (log and check actual latency, don't assume)

☐ The vendor API key never appears in client-side code, logs, or error messages returned to the client

☐ Escalating a diagnosis creates a properly tagged question that appears in the Phase 6 community feed

PHASE 8

# Admin Backend

Goal: Support the Admin Console: platform configuration without redeploys, a unified moderation read model, and an audit log viewer.

## 8.1 Config-driven platform settings

- Use the existing `certSchemes` reference collection pattern for any admin-configurable value — regions, languages, fee percentages — so adding one is a Firestore write, not a code deploy.

match /platformConfig/{configId} {

        allow get, list: if true;   // read by clients for region/language pickers

        allow write: if hasRole('admin');

      }

## 8.2 Unified moderation queue

- Rather than a separate collection, have the Admin Console query across `certifications` (status == pending), `questions`/`answers` (flagged == true), and `reviews` (flagged == true) and merge client-side — this avoids a denormalized queue collection that can drift out of sync.

- If query-merging becomes a performance problem at scale, revisit with a dedicated `moderationQueue` collection written by Cloud Function triggers — but don't build that speculatively for v1.0.

## 8.3 Audit log viewer access

- Reuse the existing `auditLog` read rule from Phase 4 (`moderator` or `admin` only) — no new backend work needed, just a UI that queries it with pagination.

## Phase 8 — Verify before moving on

☐ Adding a new region/language via platformConfig is visible in the app without a redeploy

☐ A non-admin user cannot write to platformConfig

☐ The moderation queue correctly surfaces pending certifications and flagged content from Phases 4 and 6

PHASE 9

# Testing — Security, Load, and Compliance

Goal: Run the full-system QA pass required before launch: emulator-based security rules tests, an OWASP Mobile review, DPDP consent verification, and load testing.

## 9.1 Automated security rules tests

- Install the rules unit testing library and write a test file that exercises every rule you've written across Phases 1–8.

npm install --save-dev @firebase/rules-unit-testing

import { assertFails, assertSucceeds, initializeTestEnvironment } from '@firebase/rules-unit-testing';

       

      test('seller cannot approve their own certification', async () => {

        const env = await initializeTestEnvironment({ projectId: 'demo-test' });

        const seller = env.authenticatedContext('seller1', { roles: ['seller'] });

        await assertFails(

          seller.firestore().doc('certifications/cert1').update({ status: 'approved' })

        );

      });

- Run the full test suite against the emulator on every PR (add it to the CI workflow from Phase 1) — a rules regression should fail CI, not surface in staging.

## 9.2 OWASP Mobile / Top 10 review

- Confirm every Cloud Function validates its inputs (type, required fields) before touching Firestore — reject malformed requests with a clear error rather than letting bad data through.

- Confirm secrets (Razorpay, AI vendor keys) are never returned in any function response, even in error messages.

- Confirm Storage rules correctly block reads of certification-docs by non-moderator roles, including via direct Storage URLs (not just through your app's UI).

## 9.3 DPDP consent flow verification

- Confirm a consent record is written before any personal data collection during signup, and that it's queryable/exportable for a data-subject access request.

- This step should be reviewed with legal counsel, not signed off on engineering judgment alone — per the source documents' explicit note on this.

## 9.4 Load testing

- Use a tool like `k6` or `Artillery` to simulate concurrent checkout flows against staging and confirm Firestore/Functions don't throttle or error under your projected v1.0 transaction volume.

npm install -g k6

      k6 run load-test-checkout.js

## Phase 9 — Verify before moving on

☐ 100% of the rules in firestore.rules and storage.rules have at least one passing and one failing test case

☐ Every Cloud Function rejects malformed/missing input with a clear error, verified by a deliberate bad-input test call

☐ A data-subject consent record is created and independently reviewed against DPDP requirements

☐ Load test against staging completes with zero unhandled errors at your projected concurrent-user volume

PHASE 10

# Production Launch

Goal: Cut over to the production Firebase project, go live with monitoring, and confirm the first real transaction is captured correctly.

## 10.1 Promote rules, indexes, and functions to prod

- Never hand-edit rules differently between environments — deploy the exact same files that passed staging.

firebase deploy --only firestore:rules,firestore:indexes,storage --project prod

      firebase deploy --only functions --project prod

- Switch Razorpay from Test Mode keys to Live Mode keys via `functions:secrets:set` on the prod project only — confirm the dev/staging secrets remain in test mode so no accidental real charges happen outside prod.

- Update `cors.json` (from Phase 1.4a) to include your real production domain, then re-apply it to the prod Storage bucket — this is a separate step from the rules/functions deploy above and is easy to forget.

gsutil cors set cors.json gs://eco-swadesh-prod.appspot.com

- Deploy Hosting for the website — this is the backend-side half of the launch step; the frontend build itself is covered in the Frontend Implementation Guide's Phase 10.

firebase deploy --only hosting --project prod

## 10.2 Monitoring and alerting

- In Cloud Monitoring, set up an alerting policy for: Cloud Functions error rate above a threshold, Firestore read/write quota approaching limits, and the Razorpay webhook function's latency.

- Confirm Crashlytics is receiving crash reports from a production build, not just dev builds.

## 10.3 Go-live checklist

☐ Production Firebase project shows the same rules/indexes/functions versions as the last verified staging deploy

☐ A real (small-value) end-to-end transaction completes in production and appears correctly in the payments and orders collections

☐ Monitoring dashboards show green, and a deliberate test alert (e.g. force one function to throw) successfully notifies you

☐ Expert content is seeded in the Community collections before public announcement, per the "empty room" launch risk

☐ A rollback plan is documented: which previous rules/functions version to redeploy if a critical issue appears post-launch

☐ The production Storage bucket's CORS config includes the live domain, and a real browser upload from the live website succeeds

☐ The prod Hosting URL and the live domain both serve the current build, and signing in there shares data with the app (same check as the Frontend guide's go-live item)

Source: derived from Eco Swadesh Documents 1–10 and the earlier consolidated Build Guide. Code samples are illustrative starting points — review against current Firebase, Razorpay, and your chosen AI vendor's API documentation before production use, since SDK signatures change over time.